COMSATS University Islamabad, 
                                   Abbottabad Campus

Project Proposal 
(SCOPE DOCUMENT)

for

< AI-Based Smart Navigation, Child Safety, and Interactive Learning System for Parks and Zoos >
Version 1.0

By

Fahadzeb      CIIT/SP22-BSE-023/ATD

Safyan Awan     CIIT/SFA22-BSE-003/ATD

Supervisor
NAUMAN KHAN

Bachelor of Science in Computer Science (2022-2026)

| No. | Comment | Action |
| --- | --- | --- |

SCOPE DOCUMENT REVSION HISTORY

Supervisor Signature

Date:

Table of Contents

1.	Introduction	4

2.	Problem Statement	5

3.	Problem Solution for Proposed System	5

4.	Related System Analysis/Literature Review	5

5.	Advantages/Benefits of Proposed System	5

6.	Scope	6

7.	Modules	6

7.1	Module 1:  Module Name	6

7.2	Module 2:  Module Name	6

8.	System Limitations/Constraints	6

9.	Software Process Methodology	6

10.	Tools and Technologies	7

11.	Project Stakeholders and Roles	7

12.	Team Members Individual Tasks/Work Division	8

13.	Data Gathering Approach	8

14.	Concepts	8

15.	Gantt chart	9

16.	Mockups	10

17.	Conclusion	11

18.	References	11

19.	Plaragism Report	11

Project Category: (Select all the major domains of proposed project)

- A-Desktop Application/Information System B-Web Application/Web Application based Information System                                                 C- Problem Solving and Artificial Intelligence   D-Simulation and Modeling   E- Smartphone Application  F- Smartphone Game     G- Networks  H- Image ProcessingOther (specify category) ______________________

- A-Desktop Application/Information System B-Web Application/Web Application based Information System                                                 C- Problem Solving and Artificial Intelligence   D-Simulation and Modeling   E- Smartphone Application  F- Smartphone Game     G- Networks  H- Image ProcessingOther (specify category) ______________________

# ABSTRACT

SmartJoy is an AI-based Android application designed to improve visitor experience, safety, and educational engagement in parks and zoos. Existing recreational environments often lack intelligent systems that provide efficient navigation, child safety monitoring, and interactive learning opportunities. Parents face concerns regarding child safety in crowded areas, while visitors experience navigation difficulties within large park environments.

The proposed system introduces a smart ecosystem consisting of a parent Android application integrated with wearable child tracking technology using Bluetooth Low Energy (BLE). The application will provide GPS-based navigation, geofencing-based danger zone alerts near animal cages, AI-powered animal recognition using TensorFlow Lite, and quiz-based educational interaction for children.

The system will use Firebase services for real-time synchronization, Google Maps API for navigation, and BLE wearable communication for child safety monitoring. SmartJoy aims to demonstrate the feasibility of integrating mobile computing, AI, wearable technology, and smart safety systems into a unified recreational assistance platform.

# 1. INTRODUCTION

Parks and zoos are among the most visited recreational places for families and children. These environments provide entertainment and educational opportunities; however, they often lack intelligent digital systems that improve visitor guidance, child safety, and interactive learning.

Visitors frequently face difficulties navigating large recreational areas, locating attractions, and managing routes efficiently. Parents also experience anxiety regarding child safety in crowded environments where children may accidentally move away from safe areas. Traditional navigation systems such as general-purpose map applications do not provide specialized safety features tailored for recreational environments.

With advancements in Artificial Intelligence, mobile computing, GPS technologies, and wearable devices, it is now possible to design intelligent systems that improve visitor experience and safety. SmartJoy is an Android-based smart recreational assistance application designed specifically for parks and zoos.

The proposed system integrates:

- Smart GPS navigation

- BLE wearable-based child tracking

- Geofencing danger-zone alerts

- AI-powered animal recognition

- Interactive educational quizzes

Instead of requiring children to carry smartphones, the system introduces lightweight wearable BLE tracking devices that communicate with the parent’s mobile application. The application will also notify users when they approach restricted or dangerous animal cage areas using geofencing techniques.

The project aims to provide a safe, smart, educational, and interactive ecosystem for recreational environments using modern software engineering and Artificial Intelligence technologies.

# 2. PROBLEM STATEMENT

Existing parks and zoos lack integrated intelligent systems that provide smart navigation, child safety monitoring, and educational interaction within a single platform. Visitors often face confusion while navigating large park environments due to limited guidance systems and insufficient digital assistance.

One of the major concerns in recreational environments is child safety. Young children usually do not carry smartphones in public places, making traditional phone-based tracking impractical. Parents therefore face difficulty monitoring child movement in crowded areas.

Additionally, parks and zoos generally lack smart safety mechanisms that alert visitors when approaching dangerous or restricted animal enclosures. Existing systems also fail to provide engaging AI-based educational interaction for children.

Although applications such as Google Maps provide navigation and family tracking applications provide location monitoring, these systems are not specifically designed for recreational environments and do not integrate navigation, safety, wearable tracking, and learning functionalities into a unified platform.

Therefore, there is a need for a smart recreational assistance system that combines:

- GPS navigation

- Wearable child tracking

- Danger-zone alerts

- AI-based educational interaction

The development of SmartJoy will also provide practical experience in Android development, Artificial Intelligence integration, Firebase backend services, geofencing systems, and wearable device communication.

# 3.PROBLEM SOLUTION FOR PROPOSED SYSTEM

SmartJoy addresses the identified problems by introducing an intelligent Android-based application integrated with BLE wearable child tracking and smart safety monitoring features.

The system will use Google Maps API and GPS services to provide navigation assistance within predefined park and zoo boundaries. Visitors will be able to view attractions, routes, and nearby facilities directly through the application.

For child safety, the proposed system will use Bluetooth Low Energy wearable devices carried by children instead of smartphones. The parent application will continuously monitor wearable proximity and trigger alerts when the child moves outside a predefined safe range.

The system will also implement geofencing-based danger-zone alerts around animal cages and restricted areas. If visitors or children approach dangerous zones, the application will generate notifications and safety warnings.

The AI learning module will use TensorFlow Lite to perform animal recognition using the mobile camera. Users will be able to scan animals and receive educational information about them. Interactive quizzes will also be integrated to enhance children’s learning experience.

The proposed system combines navigation, wearable safety monitoring, geofencing, and AI learning into a single smart recreational platform.

# 4. RELATED SYSTEM ANALYSIS / LITERATURE REVIEW

# 5. ADVANTAGES / BENEFITS OF PROPOSED SYSTEM

- Improved navigation within parks and zoos

- Enhanced child safety using wearable BLE tracking

- Smart danger-zone alerts near animal cages

- Interactive AI-based educational learning

- User-friendly Android application

- Real-time safety notifications

- Better visitor engagement and experience

# 6. SCOPE

The scope of SmartJoy includes the development of an Android-based mobile application integrated with wearable child tracking and AI-based educational features for parks and zoos.

The system will provide GPS-based smart navigation using Google Maps API. BLE wearable devices will be used for child proximity monitoring and safe-range alerts. The application will implement geofencing around dangerous animal enclosures and restricted areas to generate real-time safety warnings.

TensorFlow Lite will be integrated for AI-based animal recognition using the mobile camera. The system will also provide interactive quizzes and educational content for children.

Firebase Authentication and Firestore Database will be used for backend services, real-time synchronization, and data management.

The project will be implemented as a prototype simulation for academic purposes and demonstration. The scope does not include:

- Commercial deployment

- CCTV integration

- Hardware manufacturing

- Online ticketing systems

- Multi-city deployment

# 7. MODULES

## 7.1 User Authentication Module

Handles user registration, login, and profile management using Firebase Authentication.

## 7.2 Smart Navigation Module

Provides GPS-based navigation, attraction guidance, and route assistance using Google Maps API.

## 7.3 Wearable Child Tracking Module

Uses BLE wearable devices to monitor child proximity and trigger alerts when safe distance is exceeded.

## 7.4 Danger Zone Alert Module

Implements geofencing around dangerous animal enclosures and generates warning notifications.

## 7.5 AI Animal Recognition Module

Uses TensorFlow Lite and mobile camera to identify animals and display educational information.

## 7.6 Interactive Quiz Module

Provides quiz-based educational interaction and score tracking for children.

# 8.SYSTEM LIMITATIONS / CONSTRAINTS

- GPS accuracy may vary in crowded or covered environments

- BLE tracking range is limited to short distances

- AI recognition accuracy depends on dataset quality

- Stable internet connection is required for synchronization

- The system is limited to Android devices only

# 9.SOFTWARE PROCESS METHODOLOGY

The proposed project will follow the Agile software development methodology. Agile methodology allows incremental development, continuous testing, and easier integration of new features throughout the development lifecycle.

The project modules will be developed iteratively, enabling regular feedback and improvement. Agile methodology is suitable for this project because it supports flexibility, modular implementation, and rapid prototyping.

# 10. TOOLS AND TECHNOLOGIES

# 11.PROJECT STAKEHOLDERS AND ROLES

Pro

# 12. TEAM MEMBERS INDIVIDUAL TASKS / WORK DIVISION

| Student Name | Registration Number | Responsibilities |
| --- | --- | --- |
| Fahad Zeb | SP22-BSE-023 | Navigation, Firebase, BLE Tracking |
| Safyan Awan | FA22-BSE-003 | AI Recognition, UI/UX, Quiz Module |

# 13. DATA GATHERING APPROACH

The project requirements will be gathered using online research, analysis of existing recreational applications, and interviews with potential users including parents and visitors. Existing navigation and tracking systems will also be analyzed to identify limitations and improvement opportunities.

# 14. CONCEPTS

## Concept 1: Artificial Intelligence

TensorFlow Lite will be used for animal image classification and educational interaction.

## Concept 2: Geofencing

Safe and restricted zones will be implemented using geofencing techniques.

## Concept 3: Bluetooth Low Energy (BLE)

BLE wearable devices will be used for child proximity monitoring.

## Concept 4: GPS Navigation

Google Maps API will provide smart navigation and location guidance.

## Concept 5: Firebase Realtime Services

Firebase services will manage authentication, database synchronization, and notifications.

# 15. GANTT CHART

# 16. MOCKUPS

The system mockups will include:

- Home Screen

- Smart Navigation Screen

- Child Tracking Screen

- Danger Zone Alert Screen

- AI Camera Recognition Screen

- Quiz Interface

# 17. CONCLUSION

SmartJoy aims to provide a smart, safe, and educational recreational experience by integrating navigation, wearable child safety monitoring, geofencing alerts, and AI-powered learning into a unified Android platform.

The proposed system is technically feasible, innovative, and suitable for academic implementation. The integration of wearable technology and smart safety features makes the project practical and impactful for modern recreational environments.

# 18. REFERENCES

• TensorFlow Lite Documentation
• Firebase Documentation
• Google Maps API Documentation
• Android Developer Documentation
• BLE Android Development Documentation

# 19. PLAGIARISM REPORT

Turnitin plagiarism report will be attached after document completion.